## Mar 27, 2025 | CT Data Strategy Board Meeting

Attendees: Haley Gross de Jimenez DiLella, Steve Lauren Sheehan Jim Bombaci Anderson, Beau Tina Cormier Meredith Clay Machado, Mollie Amanda Gordon Sarah Fox

Attached files: CT Data Strategy Board Notes

Notes

- Ops/Admin:

  - Review and approval of February's Meeting Minutes

    - Motion to approve: Meredith, Steve seconded, Amanda abstained, all in favor.

  - Financials Review

    - Haley provided BvA financial statements as of 01/31/2025

    - ODFC contract amount needs to be updated, and CT DMHAS/HC need to provide Haley clarity re: state vs. federal funding for additional gap funding > should be federal from both sources but LZS will confirm

    - Projected to have enough resources to cover projected total expenditures

    - Each federal funding source needs to have income and expenses tied out separately

    - Haley/CCEH to report out on BvA for period ending 06/30/2025 and then this responsibility will transition to ACT on a quarterly basis moving forward

- Updates/Standing Meeting Items:

  - RFP Results

    - ACT was awarded CT HMIS contract effective 07/01/2025

    - ACT has Nutmeg as primary subcontractor, so minimal changes / continuity are expected from an operational perspective

    - Question re: outreach to LOI submissions that did not submit an application > no outreach was done to the four remaining potential applicants re: why they opted not to apply

    - Discussion re: CT HMIS vendor will be future conversation

    - CCEH leadership has outreached ACT re: transition planning

      - Question re: archiving/transitioning current CT HMIS lead records

      - Engage John at next CT DSB meeting re: his plan for stakeholder engagement, transition planning, etc.

      - Haley will also connect with Mary for best practice recommendations

      - CT DSB will be responsible for leading vendor RFP timing and process; will need to lean on technical knowledge of Nutmeg and engage Billy/Dan at CT DOH in process

  - Enhancement Requests

    - Tina sent out an update via email - update the estimate and actual hours as of 3/26/25.

    - Item Priority 1 is still being discussed to determine the specs and what it will ultimately look like.

    - Priority 2 are almost done

    - Priority 3 - slight snag - issue with form, needs fixing before the report can be created

    - 125 paid hours remaining as of date of meeting (03/27/25) > Nutmeg needs guidance re: moving forward with enhancement requests that are on hold as of right now

      - All remaining enhancement requests were approved

      - Nutmeg will contact requester with update

- Strategic Discussions:

  - CCEH ATI / DSB Presentation

    - Decision tree for people to understand how the workflow works

    - Goals and priorities of the DSB

    - Communication points and goals (CoCs, Statewide CAN Leadership)

  - Guidance re: federal uncertainty

    - Include in presentation at CT CAN Leadership meeting and/or ATI

    - Discussion re: AG and some specific data collected from clients

    - Guidance is needed: Document upload, fields collected, etc.

      - Form subgroup

  - DSB Priority Doc review > deferred. May need to be updated to reflect current context

Action items

- Engage John at next CT DSB meeting re: his plan for stakeholder engagement, transition planning, etc.

- Haley will also connect with Mary for best practice recommendations

- Schedule an ad hoc meeting re: ATI presentation (cochairs, Beau, Haley, engage John) > Haley will coordinate

- Form subgroup to discuss and develop guidance for field > Beau will coordinate

- Lauren to connect with Amanda re: slots to ensure recruitment is ready to go